SESSION 1: PROJECT INCEPTION, PROBLEM FRAMING & AI SETUP

- Sprint Goal: Align on the enterprise Data-Driven Decision Making (DDDM) problem statement, define the target user personas, and establish the technical workspace and generative AI tooling framework.

- Task Breakdown:

  - Task 1.1: Conduct a scoping and brainstorming session centered on "Enterprise Data-Driven Decision Making" spanning 5 core pillars: Strategy, Telemetry, Prescriptive AI, Governance/HITL, and Financial ROI.

  - Task 1.2: Research and develop 3 primary user personas: C-Suite Executive (CEO/CFO), Head of Analytics, and Operations Manager.

  - Task 1.3: Initialize the project GitHub repository with standardized file scaffolding (index.html, style.css, faq-data.js, and app.js).

  - Task 1.4: Set up AI tool accounts and construct standardized prompt frameworks for development assistance (Gemini, Claude, Midjourney).

- Deliverables: Project Charter document, User Persona profiles, initialized GitHub repository.

SESSION 2: AGILE ARCHITECTURE, KANBAN SETUP & DETAILED PLANNING

CRITICAL MILESTONE: Submit the Detailed Project Plan link under Column B (1.5 points).

- Sprint Goal: Finalize the 6-session granular execution plan, set up the operational Trello Kanban board, break down user stories with acceptance criteria, and submit the planning documentation before the deadline.

- Task Breakdown:

  - Task 2.1: Construct the Work Breakdown Structure (WBS) from Epics down to granular User Stories and technical tasks.

  - Task 2.2: Formulate 10 Agile User Stories containing formal Acceptance Criteria (AC).

    - Example: "As a CFO, I want to query the 1-year ROI and working capital formulas so that I can justify the budget to the board."

  - Task 2.3: Configure the Trello Kanban workspace across 5 workflow lists: Product Backlog, Sprint Backlog, In Progress, Code Review/QA, Done.

  - Task 2.4: Populate cards with standard labels, hard deadlines, task checklists, and designated owners.

  - Task 2.5: Package and format documentation (Word/PDF) and submit the required link under Column B in the classroom grading sheet.

- Role Allocation:

  - M1: Compile Detailed_Plan.pdf and submit the official link.

  - M2, M3, M4: Conduct Story Point estimation using Planning Poker.

  - M5: Draft the Quality Assurance Test Matrix.

- Deliverables: Functional Trello Kanban board containing at least 15 detailed cards; complete 6-session Project Plan document with an embedded RACI Matrix submitted on time.

SESSION 3: UI/UX WIREFRAMING, DATA ARCHITECTURE & 10 FAQ CURATION

- Sprint Goal: Finalize the AI-centric dark mode UI wireframes and construct the structured data object for all 10 high-value FAQ topics.

- Task Breakdown:

  - Task 3.1: Draft low-to-mid-fidelity wireframes (Figma or digital sketch) featuring a 2-column layout (Left Navigation/Category Sidebar + Main Chat Arena).

  - Task 3.2: Establish the design system visual tokens: Deep Space Dark Theme (#090d16), 16px background blur glassmorphism, and cyan/indigo glow accents.

  - Task 3.3: Extract standardized Key Metric Strips for each topic (e.g., Latency, ROI %, Precision Score).

  - Task 3.4: Map search tags and contextual follow-up query chips to each FAQ entry.

- Deliverables: UI/UX wireframes/mockups; fully structured faq-data.js containing all 10 entries with tags, metrics, and chips.

SESSION 4: CORE DEVELOPMENT — FRONTEND & INTELLIGENCE MATCHING

- Sprint Goal: Code the client interface, bind the data layer to the presentation DOM, and implement the search ranking and rendering engines.

- Task Breakdown:

  - Task 4.1: Build the semantic HTML5 layout in index.html: Header bar, Category Sidebar, Welcome Hero with 4 quick-prompt cards, Chat Viewport, and user Input Form.

  - Task 4.2: Implement the modern CSS design system in style.css: CSS custom properties, typography imports (Plus Jakarta Sans, JetBrains Mono), neon glow accents, and transitions.

  - Task 4.3: Develop core application orchestration in app.js:

    - Category-based sidebar filtering logic.

    - Real-time search filtering on the sidebar question list.

    - Relevance matching algorithm (searchFAQ) mapping natural user queries to the 10 indexed topics.

    - Fallback mechanism for out-of-scope prompts with smart follow-up suggestions.

  - Task 4.4: Program a typewriter streaming effect to simulate live AI token generation with a blinking cursor.

  - Task 4.5: Implement a lightweight Markdown parser (renderMarkdown) to render headers, bullet points, blockquotes, BI vs. DI comparison tables, ROI math formulas, and code snippets.

- Deliverables: Alpha build running locally (file:///d:/CTD2/index.html) with zero console errors.

SESSION 5: ADVANCED FEATURES, CROSS-PLATFORM QA & VOICE API

- Sprint Goal: Implement interactive features (Text-to-Speech, Session Transcript Export, Theme Toggling), ensure responsive cross-browser compliance, and draft presentation materials.

- Task Breakdown:

  - Task 5.1: Integrate the Web Speech API (SpeechSynthesis) with a dynamic Read Aloud toggle to vocalize responses using natural English voices.

  - Task 5.2: Add a 1-click Copy-to-Clipboard button on response cards with animated "Copied!" feedback.

  - Task 5.3: Implement a Dark/Light Theme toggle with state persistence managed via localStorage.

  - Task 5.4: Implement an "Export Transcript" feature that saves the current session as a downloadable Markdown (.md) briefing report.

  - Task 5.5: Ensure mobile responsive optimization with touch-friendly controls and an off-canvas drawer sidebar.

  - Task 5.6: Conduct cross-browser quality assurance across Google Chrome, Microsoft Edge, and Mozilla Firefox.

  - Task 5.7: Script the 2–3 minute English pitch and define speaking roles for the Daily Scrum video recording.

- Deliverables: Complete Beta release candidate; 5-slide pitch deck; finalized Daily Scrum recording script.

SESSION 6: FINAL SUBMISSION, VIDEO PRODUCTION & REFLECTIVE JOURNAL

FINAL MILESTONE: Complete submission of all 5 assessment components (Total: 20 points).

- Sprint Goal: Record the English Daily Scrum meeting video, deliver/record the 2–3 minute product pitch, verify the deployed build, complete individual PRJ learning journals, and submit all deliverables prior to the deadline.

- Task Breakdown:

  - Task 6.1: Record Daily Scrum Meeting Video (Criterion 7 – 5.0 points):

    - Conduct and record a virtual meeting via Zoom/MS Teams with all 5 members' webcams enabled.

    - Adhere to the textbook format (pp. 89–95): Yesterday's work, Today's commitments, Impediments.

    - Upload the recording to Google Drive or YouTube (Unlisted) and retrieve the viewable URL.

  - Task 6.2: Execute English Product Pitch (Criterion 5 – 2.0 points):

    - Deliver the live or pre-recorded 2–3 minute demo pitch following this pacing:

      - 0:00–0:30: Enterprise Problem Statement

      - 0:30–1:15: Architectural Solution

      - 1:15–2:00: Live Platform Demonstration

      - 2:00–2:30: Financial ROI & Strategic Impact

  - Task 6.3: Package Working Product Deployment (Criterion 6 – 5.0 points):

    - Run a final deployment sanity check on the operational product build.

  - Task 6.4: Author Individual PRJ Reflective Journals (Criterion 8 – 3.0 points):

    - Ensure each team member writes their personal reflective journal based on Gibbs' Reflective Cycle in their designated tab on the official Google Sheet ([Sheet: PRJ]).

  - Task 6.5: Final Submission Audit:

    - The Team Lead audits every submission link on the master grade sheet: AI Tool Prompts, Detailed Plan, Trello Board, Pitch Material, Working Build, Meeting Video, and PRJ tabs.

    - Ensure punctual submission (Criterion 3 – 0.5 points).

- Deliverables: English Daily Scrum video URL; Pitch slide deck and video link; live operational application; 5 completed individual PRJ submissions; full 20/20 criteria submission compliance.